NairaLog

MVP Implementation Plan for Claude Code

Built by a product designer, step by step

| Total steps | 6 steps → each step = one Claude Code session |
| --- | --- |
| Total timeline | 10–12 weeks → each step is 1–2 weeks depending on your pace |
| Already set up | Claude Code, Node.js / npm, Supabase account |
| Still needed | Vercel account (free), Google Cloud Vision API key, Anthropic API key, domain (optional for MVP) |

## How to Use This Guide

Each step is designed to be one focused Claude Code session. Before starting a step, open Claude Code in your project folder and paste the prompt shown in each “Claude Code prompt” block. Claude Code will scaffold the files, write the code, and explain what it built.

You are the product designer. Your job is to: (1) give Claude Code the prompt, (2) review what it builds against the acceptance criteria, (3) test it on your phone, and (4) give feedback. You do not need to write code yourself.

Do each step in order. Step 2 depends on Step 1 being complete. Skipping ahead will cause errors that are hard to debug.

## Step Overview

| # | Step | What gets built | Duration | Unlocks |
| --- | --- | --- | --- | --- |
| 1 | Foundation | Next.js PWA, Supabase schema, auth, home screen install | 1 week | You can open the app and log in |
| 2 | AI Receipt Engine | Upload receipt → OCR → Claude AI → structured transaction | 2 weeks | The core product works end-to-end |
| 3 | Dashboard | Category totals, bar chart, bank filter, transaction list | 2 weeks | You can see your spending visually |
| 4 | WhatsApp Bot | Webhook, bot conversation flow, cross-channel sync | 2 weeks | You can log receipts from WhatsApp |
| 5 | Notifications | Weekly/monthly push summaries, category spike alerts | 1 week | App reminds you to track |
| 6 | Polish & Launch | Share sheet, error states, offline toast, Vercel deploy | 1–2 weeks | App is live and shareable |

| 1 | Foundation — Project Setup, Auth & Database Week 1 · 1–2 sessions · Foundation |
| --- | --- |

### What you’re building

A working Next.js app that: runs on your laptop, looks like a mobile app, lets users sign up and log in with email or Google, and can be installed to your phone home screen. No features yet — just the shell that everything else plugs into.

### Before you start — one-time setup

- Create a free Vercel account at vercel.com (connect your GitHub)

- In your Supabase project, go to Settings → API and copy: Project URL and anon public key

- Get an Anthropic API key at console.anthropic.com

- Get a Google Cloud Vision API key at console.cloud.google.com (enable Cloud Vision API)

- Create a new folder on your laptop called nairalог

- Open that folder in your terminal and open Claude Code

### Claude Code prompt — paste this exactly

Create a Next.js 14 PWA called NairaLog for Nigerian multi-bank expense tracking.

Setup requirements:

- Use the App Router (not Pages Router)

- Install and configure: next-pwa, @supabase/supabase-js, @supabase/auth-helpers-nextjs,

tailwindcss, lucide-react, recharts

- Create a manifest.json for PWA: name NairaLog, short_name NairaLog,

theme_color #0F6E56, background_color #ffffff, display standalone,

icons at 192x192 and 512x512 (create placeholder SVG icons in green #0F6E56)

- Mobile-first layout: max-width 480px centered, safe-area padding for notch phones

Supabase auth:

- Email + password sign up / sign in

- Google OAuth sign in

- Auth callback route at /auth/callback

- Protected routes: redirect to /login if not authenticated

Supabase database schema (create a migration file):

users: id uuid (auth.users FK), name text, phone_wa text, created_at timestamptz

transactions: id uuid, user_id uuid FK, amount numeric(12,2), date date,

narration text, beneficiary text, bank text, category text,

direction text default 'debit', image_ref text, source text default 'pwa',

created_at timestamptz

user_category_corrections: id uuid, user_id uuid FK,

narration_pattern text, correct_category text

notification_prefs: user_id uuid PK FK, wa_weekly bool default true,

wa_monthly bool default true, push_weekly bool default true,

push_monthly bool default true

Pages to create:

/login — email/password form + Google button, NairaLog logo in teal

/signup — name, email, password, bank selection (checkboxes: GTBank, Access,

Zenith, First Bank, UBA, Opay, Palmpay, Kuda, Sterling, FCMB, Other)

/dashboard — protected, shows 'No transactions yet' placeholder with upload button

/onboarding — post-signup flow: bank selection → first receipt prompt → enable

notifications prompt

Environment variables needed (.env.local):

NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY,

SUPABASE_SERVICE_ROLE_KEY, ANTHROPIC_API_KEY, GOOGLE_VISION_API_KEY

Design system:

Primary green: #0F6E56, Light green bg: #E1F5EE

Font: system-ui (no Google Fonts — works offline)

All tap targets minimum 44px height

Bottom navigation bar with 3 items: Dashboard, Upload, Settings

### After Claude Code builds it — your checklist

□  Run: npm run dev — app opens at localhost:3000

□  Visit localhost:3000/login on your phone (same WiFi) — looks like a mobile app

□  Sign up with your email — you reach the dashboard

□  On Android Chrome: tap the 3-dot menu — “Add to home screen” appears

□  On iOS Safari: tap Share — “Add to Home Screen” appears

□  Open Supabase table editor — your new tables exist (users, transactions, etc.)

### Common issues and fixes

| If you see… | Tell Claude Code… |
| --- | --- |
| Error: NEXT_PUBLIC_SUPABASE_URL is not set | "Add the .env.local file with my Supabase credentials and show me what to put in it" |
| Google sign-in doesn’t work | "Set up Google OAuth — tell me what redirect URL to add in Supabase and Google Console" |
| App doesn’t look mobile on phone | "Fix the viewport and layout so it looks like a mobile app on iPhone and Android" |
| Supabase tables not created | "Run the SQL migration to create all four tables in my Supabase project" |

| 2 | AI Receipt Engine — Upload, OCR & Categorisation Weeks 2–3 · 2–3 sessions · Core AI |
| --- | --- |

### What you’re building

The heart of NairaLog. A user taps Upload, picks a receipt screenshot from their gallery, and within 5 seconds sees: amount, date, narration, bank name, and AI-assigned category — all editable before saving. This step makes the product real.

### Claude Code prompt — Part A: Upload UI

Build the receipt upload flow for NairaLog (Next.js App Router, Supabase, Tailwind).

Upload page at /upload:

- Large tap area (full screen on mobile) to pick image from gallery or camera

- Accept: image/jpeg, image/png, image/webp, application/pdf, max 5MB

- Show selected image preview before processing

- Processing state: animated spinner with text 'Reading your receipt...'

- If file > 5MB: show error 'File too large. Please use a smaller image.'

- After AI processes: show confirmation card with editable fields:

Amount (NGN), Date, Narration, Bank (dropdown), Category (dropdown),

Direction (Debit/Credit toggle)

- Category dropdown options: Food & Drinks, Transport, Utilities & Bills,

Airtime & Data, Shopping, Health, Rent & Housing, Education,

Savings & Investment, Business Expense, Person-to-Person,

Subscriptions, Other

- Bank dropdown: GTBank, Access Bank, Zenith Bank, First Bank, UBA,

Opay, Palmpay, Kuda, Sterling, FCMB, Other

- Save button: saves to Supabase transactions table and goes to /dashboard

- Cancel button: discards and goes back

- Upload image to Supabase Storage bucket called 'receipts' under user_id/filename

### Claude Code prompt — Part B: AI extraction API

Build the API route that extracts transaction data from a Nigerian bank receipt.

Route: POST /api/extract-receipt

Input: multipart form with 'file' (image or PDF)

Step 1 — OCR with Google Cloud Vision:

Call Google Cloud Vision API (DOCUMENT_TEXT_DETECTION)

Extract all text from the image

If no text found: return { error: 'unreadable' }

Step 2 — Structure with Claude AI:

Send the OCR text to Claude claude-sonnet-4-20250514 with this system prompt:

'You are a Nigerian bank receipt parser. Extract transaction details from

OCR text of a Nigerian bank receipt and return ONLY valid JSON, no other text.

Nigerian banks: GTBank, Access Bank, Zenith Bank, First Bank, UBA, Opay,

Palmpay, Kuda, Sterling, FCMB, Fidelity, Stanbic, Wema, Polaris

Payment processors that appear in narrations:

Paystack, Flutterwave, Interswitch, Remita, NIBSS, Monnify, Squad

Category rules:

- Food & Drinks: Chowdeck, Bolt Food, Jumia Food, restaurant names,

groceries, mama put, bakery, supermarket

- Transport: Bolt, Uber, inDrive, Gokada, fuel, petrol, BRT, Lagbus

- Utilities & Bills: EKEDC, IKEDC, AEDC, DSTV, GOtv, Startimes,

LAWMA, water board, electricity, cable

- Airtime & Data: MTN, Airtel, Glo, 9mobile, VTU, recharge

- Shopping: Jumia, Konga, market, clothing, shoes, electronics, store

- Health: pharmacy, hospital, clinic, lab, medical, health insurance

- Rent & Housing: landlord, rent, agency fee, property, estate

- Education: school fees, WAEC, JAMB, NECO, course, training, tutorial

- Savings & Investment: PiggyVest, Cowrywise, stock, investment, savings

- Business Expense: vendor, supplier, logistics, dispatch, staff, salary

- Person-to-Person: transfer to a personal name with no merchant context

- Subscriptions: Netflix, Spotify, Apple, Google, ChatGPT, Canva, SaaS

- Other: anything that does not fit the above

Return this exact JSON structure:

{

"amount": number (naira value, no commas),

"date": "YYYY-MM-DD",

"narration": "original narration text from receipt",

"beneficiary": "recipient name if visible, else null",

"bank": "bank name or null if unclear",

"category": "one of the 13 categories above",

"direction": "debit" or "credit",

"confidence": number 0-100

}'

Step 3 — Check user corrections:

Query user_category_corrections for this user_id where narration_pattern

appears in the narration — override category if match found

Return the JSON to the frontend.

Error handling:

OCR fails or no text — return { error: 'unreadable', message: 'We couldn't

read this receipt. Try a clearer image or enter details manually.' }

Claude API fails — return { error: 'ai_failed', message: 'Processing failed.

Please try again or enter details manually.' }

### After Claude Code builds it — your checklist

□  Upload a GTBank receipt screenshot — see extracted details within 5 seconds

□  Upload an Opay screenshot — category is correctly identified

□  Upload a blurry/wrong image — see the friendly error message, not a crash

□  Change the category in the confirmation card — your correction saves to Supabase

□  Check Supabase transactions table — new row appears with correct data

□  Check Supabase Storage — receipt image is stored under your user_id folder

### Common issues and fixes

| If you see… | Tell Claude Code… |
| --- | --- |
| Google Vision returns empty text | "Add fallback: if Vision returns no text, try with DOCUMENT_TEXT_DETECTION feature type instead of TEXT_DETECTION" |
| Claude returns invalid JSON | "Add JSON parsing with try/catch and a regex cleanup step to strip any markdown fences before parsing" |
| Amount shows as 0 or NaN | "Fix the amount parser to handle Nigerian number formats: 1,500.00 and also written amounts like 'fifteen thousand naira only'" |
| Image upload to Supabase fails | "Check the Supabase Storage bucket policy — set it to allow authenticated users to insert into the receipts bucket" |

| 3 | Dashboard — Spending Visualisation & History Weeks 4–5 · 2 sessions · Dashboard |
| --- | --- |

### What you’re building

The main screen of NairaLog. A user opens the app and immediately sees: total spend this month, a bar chart of spending by category, which bank they used most, and a list of recent transactions. Tapping any category drills into its transactions. Tapping any transaction shows the original receipt.

### Claude Code prompt

Build the NairaLog dashboard at /dashboard (Next.js, Supabase, Recharts, Tailwind).

Data: query the transactions table for the current user, current month by default.

Dashboard sections (top to bottom on mobile):

1. Month selector

- Show current month name and year (e.g. 'March 2026')

- Left/right chevron arrows to navigate months

- Only show months that have transaction data

2. Total spend card

- Large NGN amount formatted with commas (e.g. ₦142,500.00)

- Subtitle: 'Total spent in [month]'

- Number of transactions this month

- Background: teal #0F6E56, white text

3. Spending by category (horizontal bar chart using Recharts)

- One bar per category that has transactions

- Bars sorted descending by amount

- Show category name and amount on each bar

- Tapping a bar filters the transaction list below to that category

- Active/selected bar: full teal #0F6E56, unselected: light teal #9FE1CB

4. Spend by bank

- Horizontal pill list showing each bank with its total

- Tapping a bank pill filters the transaction list

5. Transaction list

- Each row: category icon (emoji), narration (truncated), amount, date

- Tapping a row opens a bottom sheet showing: full narration, bank,

beneficiary, category badge, date, and the original receipt image

- Category badge is colour-coded (use teal for food, blue for transport,

amber for utilities, purple for subscriptions, etc.)

- Empty state: 'No transactions yet. Tap + to upload your first receipt.'

6. Floating action button (FAB)

- Fixed bottom-right, large green circle with + icon

- Tapping navigates to /upload

7. Month comparison (show when 2+ months of data exist)

- Below the bar chart: 'vs last month' row per category

- Green arrow up if spending increased, red arrow down if decreased

- Percentage change shown

Performance: use React suspense / loading skeletons while data fetches.

All amounts formatted as NGN with Intl.NumberFormat('en-NG', { style: 'currency',

currency: 'NGN' })

### After Claude Code builds it — your checklist

□  Dashboard shows your uploaded transactions grouped by category

□  Bar chart is visible and tapping a bar filters the list below

□  Tapping a transaction opens a bottom sheet with receipt image

□  Month arrows navigate to previous months

□  FAB is visible and navigates to upload

□  Empty state shows when no transactions exist

□  Test on actual phone — all tap targets are comfortable to press

| 4 | WhatsApp Bot — Webhook & Conversation Flow Weeks 6–7 · 2–3 sessions · WhatsApp |
| --- | --- |

### What you’re building

The WhatsApp channel. A user sends a receipt screenshot to your NairaLog WhatsApp number. Within 3 seconds the bot replies 'Got it, reading your receipt...' Within 10 seconds it sends extracted details and asks for confirmation. The confirmed transaction syncs to the PWA dashboard in real time.

### Before this step — get your WhatsApp provider sandbox

- Sign up for a free Twilio account at twilio.com (or 360dialog.com)

- In Twilio: go to Messaging → Try it out → Send a WhatsApp message — follow the sandbox setup

- Note your Twilio Account SID, Auth Token, and sandbox WhatsApp number

- Add to .env.local: TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_WHATSAPP_NUMBER

### Claude Code prompt — Part A: Webhook

Build the WhatsApp webhook for NairaLog at POST /api/whatsapp/webhook.

Use Twilio WhatsApp (sandbox for now). Install twilio npm package.

The webhook receives incoming WhatsApp messages. Handle these cases:

Case 1 — Image received (MediaContentType0 starts with 'image/'):

1. Immediately reply: '⏳ Got it! Reading your receipt...'

2. Download the image from Twilio MediaUrl0 (using fetch with Twilio auth)

3. Upload image to Supabase Storage bucket 'receipts'

4. Run the same extraction pipeline as /api/extract-receipt

(reuse the OCR + Claude logic — extract to a shared utility function)

5. Look up user by phone number (From field) in users.phone_wa column

6. If no user found: reply 'I don't recognise this number. Visit nairalог.app

to sign up, then link your WhatsApp in Settings.'

7. If user found and extraction succeeds: reply with confirmation message:

'✅ ₦[amount] debit from [bank]

Date: [date]

To: [beneficiary or narration]

Category: [category]

Correct? Reply YES or send the right category

(e.g. Transport, Food & Drinks, Person-to-Person)'

8. Store pending transaction in a 'pending_wa_transactions' table

(same fields as transactions + wa_message_sid, expires_at = now + 24h)

Case 2 — Text 'YES' or 'yes':

Find the most recent pending transaction for this phone number

Move it to the transactions table

Delete from pending_wa_transactions

Reply: '✅ Saved! Your [month] [category] spend is now ₦[running total].'

Append: 'View dashboard: https://[your-domain]/dashboard'

Case 3 — Text matches a valid category name (case-insensitive):

Find most recent pending transaction, update its category

Move to transactions table, delete from pending

Save correction to user_category_corrections

Reply: '✅ Updated to [category] and saved.'

Case 4 — Text 'SUMMARY':

Query this month's transactions for the user

Reply with formatted breakdown:

'📊 Your March 2026 spending:

🍽 Food & Drinks: ₦23,400

🚕 Transport: ₦14,200

... (all categories with spend)

─────────

Total: ₦47,200

View full dashboard: https://[your-domain]/dashboard'

Case 5 — Text 'LAST MONTH':

Same as SUMMARY but for the previous calendar month

Case 6 — Text 'HELP':

Reply with command list

Case 7 — Text 'STOP':

Set wa_weekly and wa_monthly to false for this user

Reply: 'You’ve been unsubscribed from NairaLog notifications.'

Case 8 — Anything else:

Reply: 'Send me a receipt screenshot to log a transaction, or type HELP.'

### Claude Code prompt — Part B: Account linking

Build the WhatsApp account linking flow.

Settings page at /settings:

- Show user name, email

- WhatsApp section:

- If not linked: show 'Connect WhatsApp' card with instructions:

1. Save this number: +[TWILIO_WHATSAPP_NUMBER]

2. Send 'HI' to that number on WhatsApp

The bot will ask for your email to link your account.

- If linked: show linked number with 'Disconnect' option

WhatsApp linking bot flow (add to webhook, Case for text 'HI' or 'START'):

If user already linked: 'You're already connected! Send me a receipt.'

If not linked: 'Welcome to NairaLog! Reply with your registered email

address to link this WhatsApp to your account.'

Next message (email address):

Look up user by email in users table

If found: update phone_wa field, reply 'Connected! Send any bank receipt

screenshot and I’ll log it for you. Type HELP to see all commands.'

If not found: reply 'Email not found. Sign up at nairalог.app first.'

### Real-time sync: PWA updates when WhatsApp adds a transaction

In the dashboard page, add a Supabase Realtime subscription:

const channel = supabase

.channel('transactions')

.on('postgres_changes', {

event: 'INSERT',

schema: 'public',

table: 'transactions',

filter: `user_id=eq.${userId}`

}, (payload) => {

// Add new transaction to state without full refresh

setTransactions(prev => [payload.new, ...prev])

})

.subscribe()

Also enable Realtime on the transactions table in Supabase dashboard:

Database → Replication → enable transactions table

### After Claude Code builds it — your checklist

□  Send 'HI' to your Twilio sandbox number — bot asks for your email

□  Reply with your email — bot confirms account linked

□  Send a GTBank receipt screenshot — bot replies 'Got it...' within 3 seconds

□  Bot sends extracted details within 10 seconds

□  Reply YES — transaction appears on your PWA dashboard without refreshing

□  Reply 'SUMMARY' — bot sends your current month breakdown

□  Send 'HELP' — bot lists all commands

| 5 | Notifications — Weekly & Monthly Summaries Week 8 · 1 session · Notifications |
| --- | --- |

### What you’re building

Automated push notifications sent to the PWA every Sunday at 8pm WAT with a weekly spending summary, and on the 1st of each month with a full monthly report. The WhatsApp channel gets the same summaries as messages. Also: a category spike alert when any category exceeds 2x its monthly average.

### Claude Code prompt

Build the notification system for NairaLog.

Part 1 — Web Push setup:

Install web-push npm package

Generate VAPID keys: npx web-push generate-vapid-keys

Add to .env.local: VAPID_PUBLIC_KEY, VAPID_PRIVATE_KEY, VAPID_EMAIL

Create a Supabase table: push_subscriptions

(id uuid, user_id uuid FK, subscription jsonb, created_at timestamptz)

API route POST /api/push/subscribe:

Save the browser PushSubscription object to push_subscriptions table

In the PWA: request notification permission after onboarding,

subscribe to push and call /api/push/subscribe

Service worker: handle push events and show notification with

title 'NairaLog' and the message body from the push payload

Part 2 — Scheduled notification jobs (use Vercel Cron Jobs):

In vercel.json add cron jobs:

{

"crons": [

{ "path": "/api/cron/weekly-summary", "schedule": "0 19 * * 0" },

{ "path": "/api/cron/monthly-report", "schedule": "0 8 1 * *" }

]

}

(19:00 UTC = 20:00 WAT for weekly; 08:00 UTC = 09:00 WAT for monthly)

GET /api/cron/weekly-summary (secured with CRON_SECRET header check):

For each user with push_weekly = true:

Query last 7 days of transactions

Build summary: top 3 categories with amounts, total spend

Send push notification: 'This week you spent ₦X. Top: [cat] ₦Y'

For each user with wa_weekly = true and phone_wa set:

Send the same summary as a WhatsApp message via Twilio

GET /api/cron/monthly-report:

Same pattern but for the previous calendar month

Push title: 'Your [Month] Report is ready'

Push body: 'You spent ₦X across N categories. Open to see breakdown.'

Part 3 — Category spike alert:

API route POST /api/check-spike (call this from /api/extract-receipt after saving):

For the saved transaction's category:

Calculate average monthly spend for that category (last 3 months)

Get current month's spend for that category

If current > average * 2:

Send push: '⚠️ Spending alert: your [category] spend this month

(₦X) is over 2x your usual amount (₦Y avg)'

### After Claude Code builds it — your checklist

□  Visit /dashboard — browser asks permission for notifications — click Allow

□  Open Supabase — push_subscriptions table has a row for your browser

□  Test the weekly job: call GET /api/cron/weekly-summary with CRON_SECRET header — notification arrives on your phone

□  Upload a large transaction in a category you normally don't spend much on — spike alert arrives

□  Verify vercel.json cron config is correct before deploying

| 6 | Polish & Launch — Share Sheet, Errors & Vercel Deploy Weeks 9–12 · 2 sessions · Polish |
| --- | --- |

### What you’re building

The last mile: registering NairaLog as a share target so users can share receipts directly from their banking app, handling offline errors gracefully, fixing edge cases, and deploying to Vercel with a live URL you can share with your first users.

### Claude Code prompt — Part A: Share sheet & offline handling

Add the following to the NairaLog PWA:

1. Web Share Target (receipt from banking app share sheet):

In manifest.json add:

"share_target": {

"action": "/share-receipt",

"method": "POST",

"enctype": "multipart/form-data",

"params": {

"title": "title",

"text": "text",

"files": [{ "name": "receipts", "accept": ["image/*"] }]

}

}

Create page /share-receipt:

On mount, read the shared file from the POST body

Immediately show 'Reading your receipt...' spinner

Run extraction pipeline

Show confirmation card (same as /upload confirmation step)

2. Offline error handling (AC-7 from PRD):

Wrap all upload and extraction API calls with network detection:

if (!navigator.onLine) {

Show persistent toast (does NOT auto-dismiss):

'Upload failed. Tap to retry when you’re back online.'

Toast has a Retry button that re-runs the upload with the same file

(keep file in React state — do not ask user to re-select)

Do NOT queue the upload silently

}

3. Manual entry fallback:

On the /upload page, add 'Enter manually' link below the upload area

/upload/manual: a form with all transaction fields pre-filled with blanks

Also shown when OCR extraction fails (error: 'unreadable')

4. Trend analysis page at /trends:

Month-on-month table: category, last month amount, this month amount,

percentage change with coloured arrow

'You spend most on [day of week]' insight

'Your biggest category this month is [category]' insight

Only show when 2+ months of data exist

### Claude Code prompt — Part B: Vercel deployment

Help me deploy NairaLog to Vercel.

1. Create a GitHub repository and push the project

2. In Vercel: import the GitHub repo

3. Set all environment variables in Vercel project settings:

NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY,

SUPABASE_SERVICE_ROLE_KEY, ANTHROPIC_API_KEY,

GOOGLE_VISION_API_KEY, TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN,

TWILIO_WHATSAPP_NUMBER, VAPID_PUBLIC_KEY, VAPID_PRIVATE_KEY,

VAPID_EMAIL, CRON_SECRET

4. Deploy and test the production URL on a real phone

5. Update the Twilio WhatsApp webhook URL to the Vercel production URL:

https://your-app.vercel.app/api/whatsapp/webhook

6. Update Supabase Auth redirect URL to the Vercel domain

7. Test the full flow on production:

Sign up → upload receipt → see dashboard → WhatsApp bot → notification

### After Claude Code builds it — your launch checklist

□  Open banking app — share a receipt — NairaLog appears in the share sheet (after PWA install)

□  Share receipt from banking app — NairaLog opens directly to processing screen

□  Turn on airplane mode, try to upload — error toast appears and does not auto-dismiss

□  Tap Retry on the toast — upload retries when back online

□  Vercel production URL opens and works fully on your phone

□  WhatsApp bot responds to the production webhook URL

□  Cron jobs appear in Vercel dashboard under your project

□  Share your production URL with 3–5 friends to test with real receipts

## Appendix A — API Keys You Need & Where to Get Them

| Key | Where to get it | Cost |
| --- | --- | --- |
| ANTHROPIC_API_KEY | console.anthropic.com | Pay per token; ~$0.003 per receipt |
| GOOGLE_VISION_API_KEY | console.cloud.google.com → Enable Cloud Vision API | 1,000 free requests/month then $1.50/1,000 |
| TWILIO_ACCOUNT_SID + AUTH_TOKEN | twilio.com → Console dashboard | Free sandbox; ~$0.005/message in production |
| SUPABASE keys | supabase.com → Project Settings → API | Free tier covers MVP easily |
| VAPID keys | Run: npx web-push generate-vapid-keys | Free — generated locally |
| CRON_SECRET | Make up any long random string | Free — you create it |

## Appendix B — How to Talk to Claude Code Effectively

Claude Code works best when you give it context, not just instructions. Use these patterns:

### When something isn't working

"The receipt upload is working but the category always shows 'Other' even for obvious food purchases. Here is the narration text it's getting: [paste text]. Fix the categorisation logic."

### When you want to change the design

"The transaction list looks too cramped on mobile. Make each row taller with more breathing room, and make the category badge more visible. Keep the teal colour scheme."

### When you're not sure what went wrong

"Something broke after your last change. Here is the error I see in the browser console: [paste error]. What caused this and how do I fix it?"

### When you want to test a specific scenario

"Before I move to Step 4, help me write a quick test: simulate uploading a Zenith Bank receipt and check that the extracted bank name is 'Zenith Bank' and the amount is correctly parsed."

## Appendix C — Estimated Costs at MVP Scale (500 users)

| Service | Monthly cost (500 users, 15 receipts each) | Notes |
| --- | --- | --- |
| Vercel | $0 | Hobby plan covers MVP traffic |
| Supabase | $0 | Free tier: 500MB DB, 1GB storage, 50k auth users |
| Anthropic API | ~$11.25/month | 7,500 receipts × $0.0015 avg per call |
| Google Vision | ~$0 | 7,500 calls; 1,000/month free, then $1.50/1,000 = ~$9.75 |
| Twilio WhatsApp | ~$15/month | Assumes 40% of users use WA = 200 users × 15 msgs = 3,000 msgs |
| Total estimated | ~$36/month | Well within bootstrap budget for MVP validation |

NairaLog MVP Implementation Plan  —  For use with Claude Code  —  March 2026